SEO REFACTORING PLAN

EC Phở Vietnamese Noodle House

Based on SEO Audit · May 29, 2026

Target codebase: D:\ecpho  ·  Stack: React 18 + Vite + Tailwind + react-helmet-async

Guiding principle: All legacy Google Sites URLs (/home-page, /blogs, /pho, …) must continue to resolve — they are converted to 301 redirects, not deleted. Every change is verified with a local dev-server test before moving to the next phase.

## Phase Overview

| Phase | Name | Scope | Priority | Time | Files |
| --- | --- | --- | --- | --- | --- |
| Phase 1 | Critical fixes | 2 critical bugs: Privacy/Terms 404 + OG image missing | Critical | ~1.5 hrs | App.tsx, public/images/ |
| Phase 2 | Routing & redirects | Convert duplicate routes to proper 301 redirects; preserve Google Sites URLs | High | ~30 min | App.tsx, Footer.tsx, Header.tsx |
| Phase 3 | SEOHead & canonicals | Fix trailing-slash canonical + remove dead code + update meta | High | ~45 min | SEOHead.tsx, SEO.tsx, seo.ts, Menu.tsx |
| Phase 4 | Schema & sitemap | Fix Schema.org time format + fix closed days + rebuild sitemap | High | ~1 hr | schema.ts, sitemap.xml, sitemap generator |
| Phase 5 | Content & metadata | Blog post titles, FAQ schema, Menu keyword improvement | Medium | ~1 hr | SEOHead.tsx, Home.tsx, Menu.tsx |

ℹ Run `npm run dev` and verify each phase works in the browser before committing. Each phase is independent — commit separately for easy rollback.

## Phase 1 — Critical Fixes

Two bugs that break observable functionality right now: broken social share images and 404 legal pages. Fix these first.

### 1.1  Add OG image file to public/images/

⚠  Every social share (Facebook, LinkedIn, iMessage link preview) currently shows a broken image placeholder because the file does not exist.

Create a 1200 × 630 px branded image for social sharing:

- Design tool: Canva, Figma, or Photoshop

- Content: restaurant logo + dish photo + tagline 'Authentic Vietnamese · Greenville, NC'

- Export as JPEG, quality 85–90%, file size < 200 KB

- Save to: public/images/og-image.jpg

✔  Verify: Open https://developers.facebook.com/tools/debug/ and paste the live URL. OG image should appear correctly.

### 1.2  Wire up Privacy & Terms routes in App.tsx

⚠  /privacy and /terms are linked in the footer but return 404. Google crawls these and logs 404 errors.

The page components already exist (Privacy.tsx, Terms.tsx). They just need routes:

File: src/App.tsx  — Add 2 imports at top:

import { Privacy } from './pages/Privacy';

import { Terms }   from './pages/Terms';

Inside <Routes>, add after the /contact route:

<Route path="/privacy" element={<Privacy />} />

<Route path="/terms"   element={<Terms />} />

✔  Verify: Navigate to /privacy and /terms in the browser — both pages should render without 404.

✔  Verify: The 404 catch-all (* route) should NOT trigger for these paths.

## Phase 2 — Routing & Redirect Fixes

Convert duplicate routes to proper 301-style client redirects. Preserves all Google Sites legacy URLs while signalling the canonical URL to search engines.

⚠  Context: urlMigration.ts confirms /home-page and /blogs are legacy Google Sites URLs that may still have Google index entries and backlinks. Do NOT delete them — redirect them.

### 2.1  /home-page → redirect to /

File: src/App.tsx

Change this line:

<Route path="/home-page" element={<Home />} />

To:

<Route path="/home-page" element={<Navigate to="/" replace />} />

ℹ 'replace' causes the browser to replace the history entry — equivalent to an HTTP 301. Google will transfer link equity from /home-page → /.

✔  Verify: Visiting /home-page in browser immediately redirects to /. No flash of Home component.

✔  Verify: Check browser DevTools → Network tab: the /home-page request triggers a client-side navigation to /.

### 2.2  /blogs → redirect to /blog

File: src/App.tsx

Change this line:

<Route path="/blogs" element={<Blog />} />

To:

<Route path="/blogs" element={<Navigate to="/blog" replace />} />

✔  Verify: /blogs redirects to /blog. Existing /blog route still works normally.

### 2.3  Update 404 page internal link

File: src/App.tsx — the NotFoundPatch component links to /home-page:

<Link to="/home-page">Return to Warmth</Link>

Change to:

<Link to="/">Return to Warmth</Link>

### 2.4  Update Footer internal links

File: src/layouts/shared/Footer.tsx — two links point to /home-page:

// Line 13 — brand logo link

<Link to="/home-page">  →  <Link to="/">

// Line 38 — Quick Links 'Home' item

<Link to="/home-page">Home</Link>  →  <Link to="/">Home</Link>

### 2.5  Update Header internal link

File: src/layouts/shared/Header.tsx:

// navLinks array — Line 24

{ name: 'Home', path: '/home-page' }  →  { name: 'Home', path: '/' }

// Logo link — Line 42

<Link to="/home-page">  →  <Link to="/">

✔  Verify: All 'Home' links in nav and footer go to / — confirm no navigation to /home-page remains in the codebase.

✔  Verify: Run `grep -r 'home-page' src/` — result should be empty after this phase.

## Phase 3 — SEOHead & Canonical Fixes

### 3.1  Remove trailing slash from canonical URLs

⚠  Canonical URLs currently have trailing slashes (https://www.ecphonoodlehousenc.com/menu/) but Vercel serves pages without them (/menu). This inconsistency can split link equity.

File: src/layouts/shared/SEOHead.tsx

Find this line (approximately line 22):

const canonicalUrl = `${business.canonicalBaseUrl}${path}/`;

Change to:

const canonicalUrl = `${business.canonicalBaseUrl}${path}`;

ℹ The path variable is already '' for the homepage, so the homepage canonical becomes https://www.ecphonoodlehousenc.com which is correct.

✔  Verify: View page source on /menu — canonical should be https://www.ecphonoodlehousenc.com/menu (no trailing slash).

### 3.2  Delete unused SEO.tsx component

File: src/components/SEO.tsx — this component is imported nowhere. It contains a different default OG image URL than SEOHead.tsx, creating a maintenance trap.

- Delete: src/components/SEO.tsx

- Run: grep -r 'from.*components/SEO' src/ — should return empty

✔  Verify: npm run build completes without errors after deletion.

### 3.3  Clean up seo.ts placeholder data

File: src/data/seo.ts

The openGraph.url field contains 'https://ecphognc.com' (a dead placeholder domain). Update it to use business.canonicalBaseUrl:

// Add import at top:

import { business } from './business';

// Replace:

url: 'https://ecphognc.com', // Placeholder

// With:

url: business.canonicalBaseUrl,

ℹ The twitter.handle and twitter.site fields (@ecphognc) are not used in rendering. Leave them or remove them — they have no SEO impact.

### 3.4  Improve Menu page title tag (keyword enrichment)

File: src/pages/Menu.tsx

Current SEOHead title prop:

title="Menu"

Change to:

title="Vietnamese Menu — Phở, Bánh Mì & More"

This produces the full title: 'Vietnamese Menu — Phở, Bánh Mì & More | EC Phở' which captures more keyword variants.

✔  Verify: View page source on /menu — <title> tag should show the updated text.

## Phase 4 — Schema.org & Sitemap

### 4.1  Fix opening hours time format

⚠  Schema.org OpeningHoursSpecification requires ISO 8601 24-hour time strings ('11:00', '21:30'). The current code passes '11:00 AM' and '9:30 PM' which Google flags as invalid in Rich Results Test.

File: src/utils/schema.ts

Add a helper function before generateRestaurantSchema():

function to24h(timeStr: string): string {

if (timeStr === 'Closed') return '00:00';

const [time, period] = timeStr.split(' ');

let [hours, minutes] = time.split(':').map(Number);

if (period === 'PM' && hours !== 12) hours += 12;

if (period === 'AM' && hours === 12) hours = 0;

return `${String(hours).padStart(2,'0')}:${String(minutes).padStart(2,'0')}`;

}

Update the openingHoursSpecification mapping to:

openingHoursSpecification: business.hours

.filter(h => h.open !== 'Closed')

.map(h => ({

'@type': 'OpeningHoursSpecification',

dayOfWeek: h.day,

opens:  to24h(h.open),

closes: to24h(h.close),

})),

ℹ Filtering out Closed days is correct — Schema.org has no 'closed' value. Absence of a day means closed.

✔  Verify: Visit https://search.google.com/test/rich-results, paste the live URL. The Restaurant card should show green checks for all fields including opening hours.

### 4.2  Rebuild sitemap.xml

File: public/sitemap.xml

Apply these changes:

- Remove /home-page/ entry (now a redirect, not a canonical page)

- Remove /blogs/ entry (now a redirect, not a canonical page)

- Fix all lastmod dates to today's date or the actual last-modified date

- Remove trailing slashes OR add consistently — choose no trailing slash to match canonical tags after Phase 3

- Add all blog post URLs

Updated sitemap.xml content:

<?xml version="1.0" encoding="UTF-8"?>

<urlset xmlns="http://www.sitemaps.org/schemas/sitemap/0.9">

<url>

<loc>https://www.ecphonoodlehousenc.com/</loc>

<lastmod>2026-05-29</lastmod>

<changefreq>weekly</changefreq><priority>1.0</priority>

</url>

<url><loc>.../menu</loc><lastmod>2026-05-29</lastmod>

<changefreq>weekly</changefreq><priority>0.8</priority></url>

<url><loc>.../gallery</loc><lastmod>2026-05-01</lastmod>

<changefreq>monthly</changefreq><priority>0.7</priority></url>

<url><loc>.../blog</loc><lastmod>2026-05-01</lastmod>

<changefreq>weekly</changefreq><priority>0.7</priority></url>

<url><loc>.../blog/royal-soul-of-bun-bo-hue</loc>

<lastmod>2026-03-01</lastmod><priority>0.6</priority></url>

<url><loc>.../blog/quiet-elegance-of-pho</loc>

<lastmod>2026-03-01</lastmod><priority>0.6</priority></url>

<url><loc>.../blog/banh-mi-symphony</loc>

<lastmod>2026-04-01</lastmod><priority>0.6</priority></url>

<url><loc>.../blog/fresh-shrimp-spring-rolls</loc>

<lastmod>2026-04-01</lastmod><priority>0.6</priority></url>

<url><loc>.../blog/vietnamese-coffee-ritual</loc>

<lastmod>2026-05-01</lastmod><priority>0.6</priority></url>

<url><loc>.../contact</loc><lastmod>2026-05-29</lastmod>

<changefreq>monthly</changefreq><priority>0.7</priority></url>

</urlset>

ℹ Long-term recommendation: generate sitemap.xml dynamically from blog.ts using a Vite plugin or build script so it stays in sync automatically.

✔  Verify: Visit https://www.ecphonoodlehousenc.com/sitemap.xml — confirm correct URLs with no /home-page or /blogs entries.

✔  Verify: Submit updated sitemap in Google Search Console.

## Phase 5 — Content & Metadata Enhancements

### 5.1  Add FAQ schema to homepage

FAQ schema enables 'People Also Ask' results in Google — high-visibility real estate for local restaurant queries.

File: src/utils/schema.ts — add a new export:

export const generateFAQSchema = () => ({

'@context': 'https://schema.org',

'@type': 'FAQPage',

mainEntity: [

{ '@type': 'Question',

name: 'Is EC Phở open on Mondays?',

acceptedAnswer: { '@type': 'Answer',

text: 'No, EC Phở is closed on Mondays. We are open Tuesday–Sunday, 11:00 AM to 9:30 PM.' }},

{ '@type': 'Question',

name: 'Does EC Phở take reservations?',

acceptedAnswer: { '@type': 'Answer',

text: 'We do not take reservations. Walk-ins welcome!' }},

{ '@type': 'Question',

name: 'Does EC Phở offer delivery?',

acceptedAnswer: { '@type': 'Answer',

text: 'Yes! Order delivery through DoorDash.' }},

{ '@type': 'Question',

name: 'Where is EC Phở located?',

acceptedAnswer: { '@type': 'Answer',

text: '109 Greenville Blvd SE Suite #100, Greenville, NC 27858.' }},

]

});

File: src/pages/Home.tsx — add to the existing schema array:

import { generateRestaurantSchema, generateFAQSchema } from '../utils/schema';

const schemas = [generateRestaurantSchema(), generateFAQSchema()];

File: src/layouts/shared/SEOHead.tsx — update schema prop to accept an array:

{Array.isArray(schema) ? schema.map((s,i) => (

<script key={i} type="application/ld+json">{JSON.stringify(s)}</script>

)) : schema && (

<script type="application/ld+json">{JSON.stringify(schema)}</script>

)}

✔  Verify: Rich Results Test shows FAQPage card alongside Restaurant card.

### 5.2  Add per-page blog post meta descriptions

File: src/pages/BlogPostDetail.tsx

The blog detail page already passes post.title to SEOHead. Add the excerpt as the description:

// Find the SEOHead usage (around line 57) and add description:

<SEOHead

title={post.title}

description={post.excerpt}

article={true}

/>

✔  Verify: View source on any blog post URL — meta description should show the post excerpt, not the generic site description.

### 5.3  Add noindex to redirect-only routes (optional, advanced)

After Phase 2, /home-page and /blogs redirect instantly before React renders. However, if Googlebot ever executes the JS before the redirect fires, it might see the page without the canonical.

Safeguard: add a noindex meta to the Navigate components. This is optional — the redirects are fast enough for Google. Only implement if Google Search Console still shows /home-page as indexed after 4 weeks.

// In App.tsx, if needed later:

<Route path="/home-page" element={<>

<Helmet><meta name="robots" content="noindex, follow" /></Helmet>

<Navigate to="/" replace />

</>} />

## Complete Checklist (in order)

| Phase | Task | File(s) | Time | Verify |
| --- | --- | --- | --- | --- |
| Phase 1 | Create og-image.jpg (1200×630px branded JPEG < 200KB) | public/images/ | 1–2 hrs | FB Debugger |
| Phase 1 | Add Privacy & Terms routes to App.tsx | App.tsx | 5 min | Visit /privacy |
| Phase 2 | Change /home-page route to <Navigate to='/' replace /> | App.tsx | 2 min | Browser redirect |
| Phase 2 | Change /blogs route to <Navigate to='/blog' replace /> | App.tsx | 2 min | Browser redirect |
| Phase 2 | Update 404 page link from /home-page → / | App.tsx | 2 min | Visit /404 |
| Phase 2 | Update Footer logo & Home links from /home-page → / | Footer.tsx | 5 min | Click footer logo |
| Phase 2 | Update Header nav & logo link from /home-page → / | Header.tsx | 5 min | Click nav Home |
| Phase 2 | Confirm: grep -r 'home-page' src/ returns empty | — | 1 min | Terminal check |
| Phase 3 | Remove trailing slash from canonicalUrl in SEOHead.tsx | SEOHead.tsx | 2 min | View page source |
| Phase 3 | Delete unused SEO.tsx component | SEO.tsx | 2 min | npm run build |
| Phase 3 | Fix seo.ts: replace ecphognc.com with business.canonicalBaseUrl | seo.ts | 5 min | Code review |
| Phase 3 | Update Menu page title to include keyword-rich copy | Menu.tsx | 5 min | View page source |
| Phase 4 | Add to24h() helper + fix openingHoursSpecification in schema.ts | schema.ts | 20 min | Rich Results Test |
| Phase 4 | Filter closed days from openingHoursSpecification | schema.ts | 5 min | Rich Results Test |
| Phase 4 | Rebuild sitemap.xml: remove /home-page, /blogs; add blog posts; fix lastmod | sitemap.xml | 20 min | View /sitemap.xml |
| Phase 4 | Submit updated sitemap in Google Search Console | — | 5 min | GSC status: OK |
| Phase 5 | Add generateFAQSchema() to schema.ts | schema.ts | 20 min | Rich Results Test |
| Phase 5 | Update Home.tsx to pass [restaurant, faq] schema array | Home.tsx | 10 min | View page source |
| Phase 5 | Update SEOHead.tsx to accept schema array | SEOHead.tsx | 10 min | View page source |
| Phase 5 | Add post.excerpt as description in BlogPostDetail.tsx | BlogPostDetail.tsx | 5 min | View blog source |

## Risk Assessment & Regression Safety

All changes in this plan are low-risk because:

- No existing page is deleted — only redirected or newly added.

- All CompatibilityPage routes (/pho, /bun, /appetizers…) remain untouched — they already redirect to /menu anchors correctly.

- The Vercel rewrite rule ('source: /(.*), destination: /index.html') ensures all client-side routes continue to be served correctly after deploy.

- react-helmet-async updates are additive — removing the trailing slash from canonical cannot break rendering.

- Schema.org changes only affect the <script type='application/ld+json'> tag — no visual changes.

⚠  The one change that requires careful testing is the SEOHead schema prop update in Phase 5 (array vs object). Test locally before deploying — a crash here would break all page titles.

| What could go wrong | Why it's safe | How to revert |
| --- | --- | --- |
| Removing /home-page route breaks old bookmarks | Navigate component redirects instantly — bookmarks still land on the correct page (homepage). Function preserved. | Revert App.tsx to element={<Home />} — one line |
| Trailing slash removal breaks canonical | Canonicals with or without trailing slash are both valid. Removing it makes it consistent with actual URL. No ranking drop expected. | Re-add '/' suffix in SEOHead.tsx — one char |
| SEOHead schema array causes crash | Schema prop is used in 5 pages. If array causes a TS error, the build fails before deploy — caught early. | Revert SEOHead.tsx schema rendering to single-object. Separate change. |
| Sitemap changes confuse Googlebot | Googlebot re-fetches sitemap within days. Old URLs (now redirects) will be recrawled and the redirect will be followed. No content is lost. | Restore old sitemap from git history if needed |
| Deleting SEO.tsx breaks an import | grep -r 'components/SEO' src/ confirms it is unused before deletion. Build step catches any missed import. | Restore from git if build fails |

This plan is based on static codebase analysis of D:\ecpho (React 18 / Vite / Tailwind / react-helmet-async). Verify each phase in a local dev environment before deploying to production.